SOFTWARE COST ESTIMATION REPORT

Using COCOMO II (Post-Architecture Model)

Project: Rudraksha Computers – Institute Management System

Tech Stack: HTML,CSS ,JS ,Node+Express   |  Developer: 1  |  Duration: 5 Months 1.Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Rudraksha Computers – Institute Management System |
| Tech Stack | HTML, CSS, JavaScript, Node.js, Express.js, MongoDB |
| Team Size | 1 Developer |
| Development Duration | 5 Months (December 2025 – April 2026) |
| Total SLOC (measured) | ~14,000 Lines (Custom Code: Client + Server) |
| KSLOC | 14.0 KSLOC |
| COCOMO II Model | Post-Architecture Model |
| Modules Count | 12 Modules (Owner- Dashboard, Students, Courses, Packages, Attendance, Report Generation, Student-Dashboard, My courses (Download notes, Certificate Generation), Attendance, assignment) |

- COCOMO II Calculation Results

| Parameter | Value |
| --- | --- |
| Model Formula | Effort = A × (KSLOC)^B × EM |
| Constants | A = 2.94, B = 1.09, EM = 0.78 |
| Estimated Effort (COCOMO II) | 45 Person-Months |
| Estimated Duration (COCOMO II) | 12 Months (TDEV = 3.67 × Effort^0.317) |
| Actual Effort (Observed) | 5.0 Person-Months (1 Developer × 4 Months) |
| Actual Duration (Observed) | 5 Months |
| Number of Developers | 1 (Solo Developer) |
| Billing Rate | ₹12,000 per Person-Month |
| Development Cost (Actual PM × Rate) | ₹60,000 (5 PM × ₹12,000) |

- Final Cost Analysis (Rudraksha Computers- Institute Management System)

| Cost Category | Description | Estimated Cost (₹) |
| --- | --- | --- |
| Development Cost | COCOMO II — 5 PM × ₹12,000/month (1 developer, 5 months) | 60,000 |
| Domain Name | Website domain (.com) — 1 year | 800 |
| Hosting (Frontend – Vercel) | Free / basic plan | 0 |
| Backend Hosting (Render) | Basic cloud hosting | 2,000 |
| Database (MongoDB Atlas) | Free tier / minimal usage | 0 |
| Internet & Electricity | Development + testing usage | 2,000 |
| Software & Tools | VS Code, Postman (Free) | 0 |
| Maintenance Cost (1 Year) | Minor updates, bug fixes | 8,000 |
| Miscellaneous Costs | Testing, setup, small expenses | 2,000 |
| Total |  | 74,800 |